Project Schedule
Prof. Dr. Dirk Riehle
Friedrich-Alexander University Erlangen-Nürnberg
ARCH-PROJ A02
Licensed under CC BY 4.0 International
[Speaker Notes: It is Friedrich-Alexander University Erlangen-Nürnberg – FAU, in short. Corporate identity wants us to say “Friedrich-Alexander University”.]

---
Project Schedule
#	Project Deliverables
01	-
02	Project documents
03	Project plan of attack
04	-
05	-
06	Architecture documentation
07	-
08	-
09	-
10	Analysis and evaluation
11	-
12	Suggestions for improvement
13	Final report
14	Presentation
15	-

---
Weekly Rhythm
- Lecture
  - Thursdays 10:15-11:45 Uhr, 12:30-13-55 Uhr
- Team meeting
  - On demand with coaches
- Project work
  - Self-organized

---
Happiness Index
- Provide weekly feedback about team and project
  - https://uni1-happy.appspot.com

---
Deliverables Time
- Midnight before the day of class
  - We will provide feedback during the next day’s team meeting, if any
- First week differs
  - Deliverables of first week are due by Friday midnight that week

---
Deliverables Format
- Project reports
  - Always as PDF
  - Also in source format; acceptable source formats are
    - Libre/OpenOffice or Microsoft Office
      - DOC or ODT
      - PPT or ODP
- Source materials
  - Depends on project
  - In native format of tool

---
Deliverables Process
- By upload to course management system (documents)
- By email to teaching team (if no upload section exists)

---
CW #01 Deliverables
Happiness Index

---
CW #02 Deliverables
- Team contract, as PDF-Scan, by email
  - More information at https://wp.me/PDU66-1su
- Contributor agreement, as PDF-Scan, by email
  - More information at https://wp.me/PDU66-Gk
  - Also provide in paper to university coach
- Happiness index

---
CW #03 Deliverables
- Plan of attack, as PDF, by email
  - Explanation of how you intend to approach the project including
    - Expected challenges and how to address them
    - Who does what by when?
  - The purpose is to give you feedback
- Happiness index

---
CW #04 Deliverables
Happiness index

---
CW #05 Deliverables
Happiness index

---
CW #06 Deliverables
Draft of report, as PDF, by email, including
  1. Architecture documentation
    - Use arc42 template, remove irrelevant sections
- Happiness index

---
CW #07 Deliverables
Happiness index

---
CW #08 Deliverables
Happiness index

---
CW #09 Deliverables
Happiness index

---
CW #10 Deliverables
Draft of report, as PDF, by email, including
  1. Revised architecture documentation
  2. Analysis and evaluation
    - Add necessary sections to document
- Happiness index

---
CW #11 Deliverables
Happiness index

---
CW #12 Deliverables
Draft of report, as PDF, by email, including
  1. Revised architecture documentation
  2. Revised analysis and evaluation
  3. Suggestions for improvement
    - Add necessary section(s) to document
- Happiness index

---
CW #13 Deliverables
Final report, as PDF and DOC / ODT, by email, including
  1. Architecture documentation
  2. Analysis and evaluation
  3. Suggestions for improvement

---
CW #14 Deliverables
- Final presentation, as PDF and PPT / ODP, by email
- All source materials

---
CW #15 Deliverables
None

---
Thank you! Questions?
dirk.riehle@fau.de – http://osr.cs.fau.de
dirk@riehle.org – http://dirkriehle.com – @dirkriehle
DR

---
Credits and License
- Original version
  - © 2012-2020 Dirk Riehle, some rights reserved
  - Licensed under Creative Commons Attribution 4.0 International License
- Contributions
  - None yet